Request For Proposal for

Environmental Impact Assessment

[SPV Name]

[DD/MM/YYYY]

Table of Contents

1	Definitions	3

2	Project Background	4

3	Process	5

3.1	Objective	5

3.2	Milestones	5

3.3	Award criteria	6

4	Data sheet	6

5	Terms of Reference (TOR)	7

6	Proposal requirements	9

6.1	Proposal section 1: Minimum Requirements Compliance Statement	9

6.2	Proposal section 2: Technical Proposal	9

6.3	Proposal section 3: Financial	10

Annexure I – Data sheet	11

Annexure II – Indication of roles	12

Annexure III – Minimum Requirements Compliance Statement of the Bidder	13

# Definitions

| Abbreviation or Term | Definition |
| --- | --- |
| Bidder | A business entity that submits its Proposal according and in response to this RFP |
| Consultant | The Bidder selected by SPV, bound by a signed contract |
| EIA | Environmental Impact Assessment |
| EMP | Environmental Management Plan |
| EPA | Environmental Protection Agency |
| Price | Total cost of the Proposal, containing all related costs for all the work required |
| Proposal | The offer made by the Bidder according to this RFP, for consideration or acceptance by SPV |
| RFP | Request for Proposal |
| SPV | Special Purpose Vehicle (project company) |
| WtE | Waste-to-Energy |

# Project Background

The company [SPV], consisting of strong and knowledgeable partners in the field of Waste-to-Energy (WtE) plants, has the ambition to develop and construct a world-class “beyond Best Available Technology” (BAT) facility in [Location], with a capacity of processing [TBD] tons of waste per day. The proposed plant will produce around [TBD] MW per year of electricity to be sold to the grid, depending on the caloric value of the waste

[Project problem statement, suggestions to include:

- current waste situation (handling and amounts) and projected future waste amounts

- current issues for health, environment, people safety

- landscape of WtE in target country]

[SPV] is specifically setup to pursue opportunities in [Country] to develop WtE plants with AWECT’s High-Efficiency Technology similar to the AEB WtE plant in Amsterdam. This reference plant uses the world’s most efficient technology for generating electricity from waste and it will treat the current and future municipal solid waste of [Location]. WtE technology minimizes land requirements and produces baseload clean energy. In addition to that, the remaining slag from the incineration process can be recycled to further reduce landfill requirements and provide valuable inert materials and metals for the construction industry.

An environmental impact assessment (EIA) is a mandatory legal requirement in [Country], according to [reference to specific laws & regulations].

[SPV] is committed to address all the requirements set by [Country] laws and involve all stakeholders potentially affected by the project regarding environmental and social issues. Therefore, [SPV] is requesting Proposals from accredited consulting firms in performing an EIA.

For any further information please contact [TBD]

# Process

## Objective

This EIA aims to inform decision-makers and the public of the environmental consequences of implementing the WtE plant, including its ancillary facilities and any residues that are landfilled. This EIA identifies, predicts, and analyses the impacts on the environment and people in the project area of influence. It also identifies alternatives and mitigation measures to reduce the environmental effect of the WtE plant. The EIA process also serves as an important procedural role in the overall decision-making process by promoting transparency and public involvement.

More specifically, the EIA is to ensure that:

- Any major adverse impact on the environment (physical, ecological and social) during different phases of projects (siting, design, construction and operation) are identified.

- Adverse impacts are appropriately addressed, and adequate mitigation measures are incorporated in the siting, design, construction and operation phases of project.

- Socioeconomic aspects are identified and mitigated where necessary.

- An environmental management plan (EMP) for sustainable development and operation of the project is developed for implementation and monitoring of the project activities.

## Milestones

| # | Description | Deliverable | Date | Payment |
| --- | --- | --- | --- | --- |
| M1 | RFP issuance | Publication of RFP to Bidders | t – 4w | 0% |
| M2 | Information period | Questions and Answers and clarifications | t – 2w | 0% |
| M3 | Proposal | Deadline proposal submission | t – 1w | 0% |
| M4 | Assignment by SPV | Signed Consultancy Services Agreement | t = 0 | 20% |
| M5 | Scoping | Define the scope of study | t = 3m | 20% |
| M6 | Baseline study | Perform studies | t = 6m | 20% |
| M7 | Consultants’ report | Draft report with study results | t + 9m | 20% |
| M8 | Approval of results | Approval letter from [gov body] | t + 12m | 20% |

## Award criteria

| # | Criterium | Max. points |
| --- | --- | --- |
| A1 | Financial Proposal. The price (in USD) provided in chapter 6.3 of the Bidders’ Proposal. Lowest price gets 80 points. 2nd will get 60 points, 3rd will get 40 points, etc. | 80 |
| A2 | Technical Proposal. The evaluation of the technical proposal in chapter 6.2. Allocation of points at the sole discretion of SPV. Best proposal gets 20 points, 2nd will get 15 points, 3rd will get 10 points, etc. | 20 |

# Data sheet

[SPV] will provide the following project information upfront, as input for the Bidders’ Proposal

- Plant outline

- Type of equipment to apply

- Logistics (nr of trucks, route, plot)

- Emissions (based on waste characterization)

- Energy back up supply

- Mass & energy balance

- Construction plan: How big is the work force, where is it located, residuals, storage of raw / residue materials, tons of concrete, etc.

This information is provided in Annexure I

# Terms of Reference (TOR)

The EIA report must contain:

- Executive summary. Concisely discusses significant findings and recommended actions.

- Policy, legal, and administrative framework. Discusses the policy, legal, and administrative framework within which the EA is carried out. Explains the environmental requirements of any co-financiers. Identifies relevant international environmental agreements to which the country is a party.

- Project description. Concisely describes the proposed project and its geographic, ecological, social, and temporal context, including any offsite investments that may be required (e.g., dedicated pipelines, access roads, power plants, water supply, housing, and raw material and product storage facilities). Indicates the need for any resettlement plan or indigenous people’s development plan. Normally includes a map showing the project site and the project's area of influence.

- Baseline data. Assesses the dimensions of the study area and describes relevant physical, biological, and socioeconomic conditions, including any changes anticipated before the project commences. Also takes into account current and proposed development activities within the project area but not directly connected to the project. Data should be relevant to decisions about project location, design, operation, or mitigatory measures. The section indicates the accuracy, reliability, and sources of the data.

- Environmental impacts. Predicts and assesses the project's likely positive and negative impacts, in quantitative terms to the extent possible. Identifies mitigation measures and any residual negative impacts that cannot be mitigated. Explores opportunities for environmental enhancement. Identifies and estimates the extent and quality of available data, key data gaps, and uncertainties associated with predictions, and specifies topics that do not require further attention.

- Analysis of alternatives. Systematically compares feasible alternatives to the proposed project site, technology, design, and operation - including the "without project" situation - in terms of their potential environmental impacts; the feasibility of mitigating these impacts; their capital and recurrent costs; their suitability under local conditions; and their institutional, training, and monitoring requirements. For each of the alternatives, quantifies the environmental impacts to the extent possible, and attaches economic values where feasible. States the basis for selecting the particular project design proposed and justifies recommended emission levels and approaches to pollution prevention and abatement.

- Environmental management plan (EMP). Covers mitigation measures, monitoring, and institutional strengthening.

- Appendixes

- List of EA report preparers--individuals and organizations.

- References--written materials both published and unpublished, used in study preparation.

- Record of interagency and consultation meetings, including consultations for obtaining the informed views of the affected people and local nongovernmental organizations (NGOs). The record specifies any means other than consultations (e.g., surveys) that were used to obtain the views of affected groups and local NGOs.

- Tables presenting the relevant data referred to or summarized in the main text.

- List of associated reports (e.g., resettlement plan or indigenous people’s development plan).

# Proposal requirements

The Bidder’s Proposal must be sent no later than the deadline for submitting Proposals referred to in section 3. The Bidders’ Proposal must consist of the following three sections. The language of the Proposal must be in English.

## Proposal section 1: Minimum Requirements Compliance Statement

Proposals which comply with minimum requirements and criteria will be the subject to evaluation. Minimum requirements are ‘pass or fail’ criteria. If one of these requirements is not met, the [SPV] holds the right not to evaluate the Proposal. The list of minimum requirements is provided in Annexure III. Bidder will have to provide a signed statement, as a first part of its Proposal.

## Proposal section 2: Technical Proposal

As a second part, the Bidder must include a Technical proposal, with the following content:

| Type | Requirement | Proof (free format) |
| --- | --- | --- |
| Company | - Relevant company details (denomination, headquarters, nationality, registered number of the company) and - General company profile, including length of presence / experience in conducting EIA in the target country | Description |
| Work Method | A brief description of the methods applied, including applicable standards | Description |
| Schedule | A project schedule, specified in weeks, including visible critical path. | Gantt chart |
| Organisation | - Project team lead - Suitably qualified personnel required to perform the contract. Indication of specialists in Annexure II. Combined roles may be performed byone person | - Organogram of the project organisation - CV of Project Manager and project members |
| References | - Demonstration of references of projects from which the EIA report was accepted by notified body, within 6 months from the start of the study - Demonstration of experience in similar projects for (international) financial Institutions like the World Bank or Asian Development Bank | Reference list, for each project, include: - Project description - Client name - Start date & completion date |

## Proposal section 3: Financial

In the third part, the Bidder must include a financial section, with the following content

- The Price

- A breakdown of the Price in separate cost items, related to work performed.

Note: no additional costs will be accepted if they are not part of the Proposal. In case of uncertainty, estimates should be made and noted as such (with supporting explanation / substantiation); The sum of all estimates for uncertainty is maximised at 10% of the Price.

# Annexure I – Data sheet

- Plant outline

- Type of equipment to apply

- Logistics (nr of trucks, route, plot)

- Emissions (based on waste characterization)

- Energy back up supply

- Mass & energy balance

- Construction plan: How big is the work force, where is it located, residuals, storage of raw / residue materials, tons of concrete, etc.

# Annexure II – Indication of roles

I.	Hydro Construction Engineer

II.	Ecologist / Environmental Assessment Specialist

III.	Soil Specialist

IV.	Hydrologist Specialist

V.	Plant Specialist with a good command of spoken and written English

VI.	Meteorologist Specialist

VII.	Air Quality Engineer

VIII.	Civil Engineer

# Annexure III – Minimum Requirements Compliance Statement of the Bidder

Regarding this RFP, I the undersigned with authority on behalf of [name of Bidder Company]

Name:		[……………………………………………………………………]

Position:	[……………………………………………………………………]

Company:	[……………………………………………………………………]

declare that the Proposal complies with the requirements, provided in the table below:

| Type | Requirement | Initials |
| --- | --- | --- |
| Legislation & Standards | All relevant International Standards (including but not limited to UN, UNEP, WHO) |  |
| Legislation & Standards | All relevant international conventions or treaties |  |
| Legislation & Standards | [Country] National Legislation, such as, but not limited to all relevant: - [Environmental Law] - [National Labor Law] - [TBD] |  |
| Legislation & Standards | IFC Performance Standards on Environmental and Social Sustainability |  |
| Bidder | The Bidder is a company with legal personality established in [Country]. Business license can be provided on request |  |
| Bidder | The Bidder is licensed for conducting EIA |  |
| Bidder | Bidder has a valid certificate for ISO9001 or ISO14001 (one of both will be sufficient) |  |
| Bidder | Bidder has a valid certificate for OHSAS18001 or ISO45001 (one of both will be sufficient) |  |
| Bidder | Bidder is not in a state of bankruptcy, insolvency or receivership |  |
| Bidder | Bidder is not subject to the suspension of its business activities |  |
| Bidder | Bidder is not subject to any pending criminal lawsuits |  |
| Bidder | Bidder is not listed on any debarment list published by multilateral financial institutions |  |
| Bidder | Bidder has currently no pending Litigation, Arbitration and Other Proceedings |  |
| Bidder | Non-performing contracts did not occur during the past period of 3 years |  |

This Statement has been made truthfully.

[signature]

[date]

www.awect.com

Draft template agreement, provided in Annexure IV

According to World Bank Outline

Including World Bank and Asian Development Bank