DRAFT

Request For Proposal for

Waste Characterization Study

[SPV]

[DD/MM/YYYY]

Table of Contents

1	Definitions	3

2	Project Background	4

3	Process	5

3.1	Objective	5

3.2	Milestones	5

3.3	Award criteria	5

4	Data sheet	6

5	Terms of Reference (TOR)	7

6	Proposal requirements	8

6.1	Proposal section 1: Minimum Requirements Compliance Statement	8

6.2	Proposal section 2: Technical Proposal	8

6.3	Proposal section 3: Financial	9

Annexure I – Data sheet	10

Annexure II – Minimum Requirements Compliance Statement of the Bidder	11

Annexure III – Harvest Waste General Terms and Conditions	13

# Definitions

| Abbreviation or Term | Definition |
| --- | --- |
| Bidder | A business entity that submits its Proposal according and in response to this RFP |
| Consultant | The selected Bidder selected, bound by a signed contract |
| Price | Total cost of the Proposal, containing all related costs for all the work required |
| Proposal | The offer made by the Bidder according to this RFP, for consideration or acceptance |
| RFP | Request for Proposal |
| SPV | Special Purpose Vehicle (project company) |
| WtE | Waste-to-Energy |

# Project Background

The [SPV], consisting of strong and knowledgeable partners in the field of Waste-to-Energy (WtE) plants, has the ambition to develop and construct a world-class “beyond Best Available Technology” (BAT) facility in [Location], with a capacity of processing 1,200 tons of waste per day. The proposed plant will produce around 45 MW per year of electricity to be sold to the grid, depending on the caloric value of the waste

The current waste landscape in [Country] can be described as follows:

- The projected costs of diseases associated with improper waste management in the West Bank was forecasted in 2005 for 20 years to be USD 909 million

- The [Location] landfill has reached full capacity of the existing cells and must close as soon as possible. Since there is no alternative, the residents of [Country] will have no alternative but to burn waste or dump rubbish along the road.

- This will lead to pollution and causes issues for health, environment, and people safety

[SPV] is specifically setup to pursue opportunities in [Country] to develop WtE plants with Harvest Waste’s High-Efficiency Technology similar to the AEB WtE plant in Amsterdam. This reference plant uses the world’s most efficient technology for generating electricity from waste and it will treat the current and future municipal solid waste of [Location]. WtE technology minimizes land requirements and produces baseload clean energy. In addition to that, the remaining slag from the incineration process can be recycled to further reduce landfill requirements and provide valuable inert materials and metals for the construction industry.

For this, the [SPV] requests a waste management study on municipal solid waste to be conducted in preparation of the construction of a Waste-to-Energy plant at [Location], in [Country].

The waste management study shall be executed according to the standards and protocols as prescribed in this RFP. The study shall be executed in close cooperation with and under supervision of Harvest Waste.

For any further information please contact

Name:		[TBD]

Email:		[TBD]

Tel:		[TBD]

# Process

## Objective

In general, the objective of a waste management study is to determine the future development of the waste amounts, composition, and calorific value.

## Milestones

| # | Description | Deliverable | Date | Payment |
| --- | --- | --- | --- | --- |
| M1 | RFP issuance | Publication of RFP to Bidders | t – 4w | 0% |
| M2 | Information period | Questions and Answers and clarifications | t – 2w | 0% |
| M3 | Proposal | Deadline proposal submission | t – 1w | 0% |
| M4 | Assignment by SPV | Signed Consultancy Services Agreement | t = 0 | 20% |
| M5 | Final report | Final report | t + 4m | 80% |

## Award criteria

| # | Criterium | Max. points |
| --- | --- | --- |
| A1 | Financial Proposal. The price (in USD) provided in Proposal section 3: Financial. Lowest price gets 80 points. 2nd will get 60 points, 3rd will get 40 points, etc. | 80 |
| A2 | Technical Proposal. The evaluation of Proposal section 2: Technical Proposal. Allocation of points at the sole discretion of SPV. Best proposal gets 20 points, 2nd will get 15 points, 3rd will get 10 points, etc. | 20 |

# Data sheet

[SPV] will provide the following project information upfront, as input for the Bidders’ Proposal

- SPV’s bid proposal, unsolicited proposal or other for [Location], including (amongst others):

  - Method statement for executing the proposed activities

  - Plant capacity and key processes description

  - Proposed project execution schedule

  - Manpower histogram during the different phases

  - HSE policy

- SPV Project Scope Baseline

- Indicative Mass Balance & Block Flow Diagram

- General arrangement drawings of the Reference Plant

- Catchment area

If conducted by a third party consultant, the [SPV] will provide the intermediate results of the waste characterization study to the Consultant.

All information provided will be verified and validated during feasibility phase. The assumptions, assessments, statements, and information contained in this Data sheet, may not be complete. This information may only be used to develop a Proposal.

For study results and reporting, each Bidder should, therefore, conduct its own investigations and analysis and should check the accuracy, adequacy, correctness, reliability and completeness of the assumptions, assessments, statements, and information contained in this Data Sheet and obtain independent advice from appropriate sources.

This Data Sheet information is provided in Annexure I

# Terms of Reference (TOR)

The waste management study report must result in an understanding of waste streams and a determination of future development of the waste composition, it’s calorific value and the possible consequences. The scope of the study must entail:

- Current waste management strategy and collection schemes

- Recycle potential in the current MSW

- Population (current, expected, economic, wealth, etc.)

- Policies, regulations, and waste management strategies (in development)

- Financial structure for waste management

# Proposal requirements

The Bidder’s Proposal must be sent no later than the deadline for submitting Proposals referred to in section 3. The Bidders’ Proposal must consist of the following three sections. The language of the Proposal must be in English.

## Proposal section 1: Minimum Requirements Compliance Statement

Proposals which comply with minimum requirements and criteria will be the subject to evaluation. Minimum requirements are ‘pass or fail’ criteria. If one of these requirements is not met, the [SPV] holds the right not to evaluate the Proposal. The list of minimum requirements is provided in Annexure II. Bidder will have to provide a signed statement, as a first part of its Proposal.

## Proposal section 2: Technical Proposal

As a second part, the Bidder must include a Technical proposal, with the following content:

| Type | Requirement | Proof (free format) |
| --- | --- | --- |
| Company | - Relevant company details (denomination, headquarters, nationality, registered number of the company) and - General company profile, including length of presence / experience in [Country] | Description |
| Work Method | A brief description of the methods applied, including applicable standards | Description |
| Schedule | A project schedule, specified in weeks, including visible critical path. | Gantt chart |
| Organisation | - Project team qualifications - Organogram | - Organogram of the project organisation - CV of team members |
| References | - Demonstration of references of projects from which the report was accepted by client, within 9 months from the start of the study - Demonstration of experience in similar projects, tasks or studies for (international) financial Institutions like the World Bank or Asian Development Bank | Reference list, for each project, include: - Project description - Client name - Start date & completion date |

## Proposal section 3: Financial

In the third part, the Bidder must include a financial section, with the following content

- The Price

- A breakdown of the Price in separate cost items, related to work performed.

Note: no additional costs will be accepted if they are not part of the Proposal. In case of uncertainty, estimates should be made and noted as such (with supporting explanation / substantiation); The sum of all estimates for uncertainty is maximised at 10% of the Price.

# Annexure I – Data sheet

# Annexure II – Minimum Requirements Compliance Statement of the Bidder

Regarding this RFP, I the undersigned with authority on behalf of [name of Bidder Company]

Name:		[……………………………………………………………………]

Position:	[……………………………………………………………………]

Company:	[……………………………………………………………………]

declare that the Proposal complies with the requirements, provided in the table below:

| Type | Requirement | Initials |
| --- | --- | --- |
| Legislation & Standards | All relevant International Standards (including but not limited to UN, UNEP, WHO) |  |
| Legislation & Standards | All relevant international conventions or treaties, such as, but not limited to all relevant: - International labour laws and standards according to the International Labour Organisation (ILO) - Hours of Work (Industry) Convention |  |
| Legislation & Standards | [Country] National Legislation, such as, but not limited to all relevant: - The National Development Plan (2011-2013) - The National strategy for solid waste management in the Palestinian Territory (2010-2014) - The environment Sector Strategy - Master Plan for Healthcare Waste Management in West Bank and Gaza Strip - The Palestinian Environment Strategy 2000-2010 - Palestinian National Strategy to achieve MDG by 2015 - National Master Plan for hazardous waste management for the National Authority (UNEP, February 2010) - Cross-sectorial strategy for Palestinian local government and administration sectors (2011-2013) |  |
| Legislation & Standards | IFC Performance Standards on Environmental and Social Sustainability |  |
| Bidder | The Bidder is a company with legal personality established in [Country]. Business license can be provided on request |  |
| Bidder | The Bidder is licensed for conducting waste studies |  |
| Bidder | Bidder has a valid certificate for ISO9001 or ISO14001 (one of both will be sufficient) |  |
| Bidder | Bidder has a valid certificate for OHSAS 18001 or ISO 45001 (one of both will be sufficient) |  |
| Bidder | Bidder is not in a state of bankruptcy, insolvency or receivership |  |
| Bidder | Bidder is not subject to the suspension of its business activities |  |
| Bidder | Bidder is not subject to any pending criminal lawsuits |  |
| Bidder | Bidder is not listed on any debarment list published by multilateral financial institutions |  |
| Bidder | Bidder has currently no pending Litigation, Arbitration and Other Proceedings |  |
| Bidder | Non-performing contracts did not occur during the past period of 3 years |  |

Although the requirements will apply to all subcontractors as well, the Consultant will be liable for its application.

This Statement has been made truthfully.

[signature]

[date]

# Annexure III – Harvest Waste General Terms and Conditions

www.harvestwaste.com

General Harvest Waste Terms and Conditions are provided in Annexure III

Including World Bank and Asian Development Bank