## Slide 1: Follow-up Meeting Schedule
GE Hybrid Composite Pipe - Evidence Presentation / Discussion |  |  | 
Topic | Title | Comments | Date
1 | Material Characterisation & Qualification |  | 
2 | Design Methodology, Tools & Validation via Prototype Test Results | October 17 - December 17 To include End Fitting design methodology and tools (specifically CPA anchoring) | 
3 | SC_CO2 Work Stream | Include annulus prediction & material testing | 
4 | Mid to Full-scale Testing Methodology & Results | Include assumptions and parameters as well as the End Fitting testing results (prototype) and dissection results | 
5 | Manufacturing Process | Composite pressure armour - to include tape manufacturing (supply route) | 
Notes | Gaps to PB specification |  | 
 | DNV Reference Standards |  | 
 | Schedule to qualification / verification completion |  | 

## Slide 2
Key agreements
PB agreement to consider GE proposed testing as an alternative to Those stated in the PB specification. Should desired result no be achievable, GE agree to revert to PB qualification specification.
GE agree to host a series of workshops / meetings within the near future to present existing evidence as well as scheduled completion for the following topic areas:
1 | Material Characterisation & Qualification
2 | Design Methodology, Tools & Validation via Prototype Test Results
3 | SC_CO2 Work Stream
4 | Mid to Full-scale Testing Methodology & Results
5 | Manufacturing Process

## Slide 3
Key agreements
FMECA. Summary sheet wording changed from ‘customer approval’ to ‘customer concurrence“. PB understand that this sign off is for the agreement of the FMECA detail, specifically the evidence requirements to satisfy Petrobras requirements have been met