| REQUEST FOR Board APPROVAL |  |
| --- | --- |
| Request | Budget approval of items below, starting from June ’23 - 7.351 euro budget for soft-start licenses for Autodesk Construction Cloud - 4.000 euro budget for training Autodesk Docs - 1.500 euro budget for 3d tools tokens - 3.500 euro budget for computer hardware |
| Summary |  |
| Rationale | - HW and SPV need to direct the information stream within multiple project partners across all phases - In (FIDIC) contracts, it’s a key owners’ responsibility to provide correct information. If the employer’s information is inadequate or incorrect, the result may be at least a claim from the contractor for extra payment and/or extra time. Key requirements for technical / project IT-tools for managing design, documentation, and interactions are: - Security – IP protection / integration with BOX / strict access control - Auditability – version control - Compatibility – industry standard data exchange & widest integration with 3rd party platforms used by suppliers & partners. 3x options were considered, Autodesk Construction Cloud is by far the best option due to: - Global market leader for design and construction data platforms. - Already used by W+G as well as other key partners - Full integration with MS Office tools, BOX, MS Project, PowerBI, etc. - Powerful tools for document review, workflows, approvals, transmittals |
| Costs | Provider is “CAD & Co”, an Autodesk local partner based in Amsterdam. Scope of costs: - Soft-start licences Unlimited licences for HW, SPV’s and partners / contractors. Includes Autodesk Docs, Collaborate & Build (full suite of tools for project control and development) - Training & consultancy Lump sum for 24 hours (call of 1-2 hours at a time) – most training is free through Autodesk university. - 3D tools Occasional Access to Autocad, Infraworks, Revit, etc. Token based usage – all apps accessible only when needed (no annual licences) Costs: - Soft-start licences – 7.3k budget for 2023. HW to pay in advance -> charge to SPV / recover cost with concept engineering passthrough. - Training & consultancy – 4k budget for 2023 – call off as required. - 3d tools – 1.5k budget for tokens -> Charge to SPV - Hardware – 3.5k initially a high-end laptop for 3d design software HW (Jim) |

Appendix – overview of software needed vs project purpose