Project_FMECA.docx

I have split the sections that we discussed at our off site day into several documents to make this a little more manageable.  I have then assigned each document to Neville, Vineet, Dave, or myself through mindjet tasks.  This does not mean that you have to run with it as your own task without any help.  I will leave it up to you to structure that section and assign any sub-tasks that may be required.  The tasks in mindjet will be assigned and I suggest that everyone else is put on copy (followers).  Please also attach any relevant files / papers / internet links to your task and at the end, I can pull them all into a map.

Everything should have the following information:

| Task Section (current) | Sub-task number (this should reflect the order in which the tasks are started where possible) | Sub-Sub Task | Task description – short, just for the P6 schedule. The detailed description should still be inserted into the document | Task Owner (as assigned unless there is a better suggestion) | Estimated cost (remember that in most cases the materials and sample / pipe manufacture costs will be captured in their own tasks) | Overall time Estimate | Team members (for this specific task) or if the task can be sent to Brazil, US, or sub-contractor just state the name. | Role (specific to task) | Estimated time required (we will work in weeks for now and will convert to hours in P6) | Follow on Task / Work (we should be able to refer this to either an existing task or to a stage report / milestone depending on what the data will be used for) | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 10.2.3 Lab scale testing | .1 Mechanical & Physical Categorisation | .1 Fatigue Testing | Small scale testing as detailed in: - API 17j section xx Table xx - DNV xxx Section xx - R166Exx – Section xx Estimated 100 individual tests | Neville | $5 Billion Dollars | 48w | John | Fatigue test sample prep | 2h per week |  |  |
|  |  |  |  |  |  |  | Ian | Fatigue test setup, execution & data capture | 8h per week |  |  |
|  |  |  |  |  |  |  | Neville | Report & Data processing | 4w | 10.5.5.6 Fatigue model |  |

If you do not have exact figures, please guesstimate and we can haggle over it later.  The important thing here is to consider the required work and then shuffle it around to make best use of our time over the year.  Once we bring it all together again, we will decide on a numbering structure, order for the scope, and schedule so please ignore the numbers attached to each task for now.

| Task Section | Sub-task number | Sub-Sub Task | Task description | Task Owner | Estimated cost | Overall time Estimate | Team members | Role | Estimated time required | Follow on Task / Work | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

- List FMECA & Create format / space for additional actions

- No description for this yet – lets  talk