## Slide 1: Validated market size and product/service business case

## Slide 2: Validated technical assumptions – product options

## Slide 3: Conclude evaluation of design alternatives, down-select, and complete the product conceptual design that fulfils or has line-of-sight to fulfilling the PRD/PTS requirements.
Pipe Designs

## Slide 4: Finalize, approve, and freeze PRD/PTS (prior to conducting TG 3 review) complete program (Commercial and Technical) risk assessments and put in place plans to retire risks.
Commercial Risks
Technical Risks

## Slide 5: Confirm all new technologies to be incorporated into the NPI product development have been developed, tested, and approved to apply to the NPI program.

## Slide 6: Initiate the Product Safety risk assessment, identify the scope of safety review, conduct and complete the Preliminary Hazard Assessment.

## Slide 7: Assess the applicable TR&S and EHS regulatory environment.

## Slide 8: Complete program schedule and associated budget through Tollgate 8 and organize for successful program execution.

## Slide 9: Obtain organizational execution commitment and readiness to support the achievement of the program execution plan with required resource levels and resource availability.

## Slide 10: Identify critical suppliers and components, manufacturing and sourcing constraints, manufacturing and logistics capability analysis for the product concept design.

## Slide 11: Update business case and initial commercialization plan, including channel strategy.

## Slide 12: TG 3 Review deliverables
Conduct and complete the HazOp safety review.
An assessment of the operability of the recommended product in relation to customer and regulatory requirements (including deliverables to assure TR&S compliance) per OGQ-0109 – Technical Regulations & Standards.
First-pass manufacturing and sourcing assessment of conceptual product design.
Updated product and service business case, product strategy, MGPP, incremental sales plan/CM/unit forecast by Region, NPV assessment.
Finalized Intellectual property strategy at configuration/system/components level to ensure that primary value of the NPI will be secured through appropriate IP protection.
Sign-off by the business IP attorney that the patent search methodology and resultant word search strings used to research 3rd party patent infringement are consistent with patent infringement policies and have yielded results sufficient to assess program patent infringement risk, as determined by Legal.
A communications landscape assessment used to begin construction of the strategic communications plan.
Issue ATQi (if applicable, see paragraph 3.9.5).

## Slide 13: Activities Authorized by Approval of Tollgate 3
Commitment of resources and funding to start preliminary design phase.
Each cross-functional organization shall execute their respective detailed executable program schedule activities through TG 4.
Execute detail Program Schedule activities through TG 4.
Release of long-lead material procurement for production and testing.
Release of investment funding for plant and equipment to support product introduction and testing.